## Slide 1: Predictive Maintenance Project Proposal
Objective
The data team’s objective is to develop a machine learning model that will accurately predict equipment failures before they occur on the fleet of delivery vehicles.
Planning and Analyzing stages
Milestone
Tasks
Outcome/Deliverables
Estimated Time
Milestone 1
2-3 weeks
Milestone 2
Milestone 3
Milestone 4
Constructing and Executing stages
Stakeholders updated
Outline project workflow
Gather data from various sources
Identify software/hardware needs
Clean the data for analysis
Dive in some EDA for gaining initial insights about the data
EDA initail insights
Data ready for modeling
Stakeholders updated
2-3 weeks
Build multiple models
Compare them
Test the models for accuracy
Model tested and ready
Stakeholders updated
4 weeks
Finalize results
Share results
Validate insights and incorporate feedback
3 weeks
Visualizations
Executive summaries
Results